# Bulgaria Real Estate Platform Project Status Roadmap

Updated: 2026-04-29

# Current Stage

The project is at **Stage 4/9 bridge: tier-1/2 scrape-quality hardening plus account/chat foundation hardening**.

The active operator priority is no longer only fixture scaffolding. The repo now contains a file-backed scrape corpus, source/photo dashboards, a Next.js product surface, a MapLibre/OpenFreeMap 2D/3D map implementation, and a protected account/chat foundation. The next reliable gate is to prove source quality and persistence quality before expanding volume: source links, page description, image counts, local image files, price/size/category plausibility, building/address confidence, liked-property state history, and property-chat persistence.

# 2026-04-29 Product/Data Update

| Area | Current state | Verification status |

|---|---|---|

| Liked properties | `saved_property` keeps status and update time; changes are recorded in `saved_property_status_event`. | Focused tests pass; PostgreSQL migration still needs runtime verification. |

| Property chat | `user_property_chat` connects user, property, and `lead_thread`; messages persist through the CRM message model. | Focused API tests pass; real Bearer-token DB run remains queued. |

| Chat provider | Backend chat supports local Ollama with `gemma4:26b` default and stub fallback. API keys stay server-side. | Mocked Ollama and local proxy smoke passed. |

| Account UI | `/settings` is now an account cabinet with mode switching, liked properties, saved searches, and chat entry points. | Typecheck passed; browser screenshot pass still pending. |

| Chat UI | `/chat` is now a global and selected-property chat workspace posting through `/api/backend/api/v1/chat`. | HTTP checks passed; Playwright/a11y pass still pending. |

| Social overlays | `SM-08` is queued for fixture-first messenger publication candidates from public Telegram and manual/consent-gated WhatsApp/Viber exports. | Planning doc exists; no live social access implemented. |

# 2026-04-29 Current Reporting Pack

Repo-owned DOCX outputs were refreshed for handoff and review:

| Artifact | Current scope |

|---|---|

| `docs/exports/bulgaria-real-estate-source-report.docx` | Source registry plus four-bucket scrape/photo/pattern addendum. |

| `docs/exports/project-architecture-execution-guide.docx` | Architecture, agent responsibilities, reporting pack, and OpenClaw/Gemma4 handoff rules. |

| `docs/exports/project-status-roadmap.docx` | Current stage, risks, and next execution order. |

Current four-bucket sources prepared for Gemma4/OpenClaw reporting and Action1 scrape/backfill: `Address.bg`, `BulgarianProperties`, `Homes.bg`, `imot.bg`, `LUXIMMO`, `property.bg`, and `SUPRIMMO`.

Current required product buckets: buy residential, buy commercial, rent residential, rent commercial.

Current S1-21 audit artifacts:

`docs/exports/s1-21-tier12-quality-audit-2026-04-29.md`

`docs/exports/s1-21-tier12-quality-audit-2026-04-29.json`

`docs/exports/s1-21-gemma-action0-eligible.json`

The next Gemma4/OpenClaw task sequence remains: **Action0** property image reports from complete local galleries, **Action1** seven-source all-Bulgaria scrape/backfill after operator acceptance, then **Action2** remaining legal tier-1/2 sources after Action1 QA.

**Previous:** Stage 2 (database and persistence) remains in motion with many backend slices implemented or awaiting verification.

**Now:** Execution is **sequenced** per `docs/agents/TASKS.md` § `S1-21` / `S1-22`:

1. **`scraper_1` / Codex**: `S1-21` verifies saved-row quality, image counts, local file validity, description fullness, same-location grouping, and source-publication identity.

2. **`Gemma4/OpenClaw`**: `S1-22 Action0` describes eligible local image galleries and writes one whole-property visual/QA report per property.

3. **`Gemma4/OpenClaw`**: `S1-22 Action1` scrapes/backfills the seven priority sources across four buckets after operator `Action1 ACCEPT`.

4. **`Gemma4/OpenClaw`**: `S1-22 Action2` continues to remaining legal tier-1/2 sources after Action1 QA and operator approval.

5. **`backend_developer` / `ux_ui_designer` / `debugger`**: verify account/chat migrations, API state, UI flows, and no-network test hardening through BD-17, UX-14, and DBG-10.

**Fixture analysis:** `docs/exports/stage1-product-type-coverage.md` — all required product types covered by tier-1/2 fixtures (parser readiness, not production volume).

# Prior Stage Note (Stage 2)

The project was at **Stage 2: Database And Persistence - In Progress**.

Stage 1 development environment setup is complete.

An early **Stage 4 parser-first connector slice** is also present for `Homes.bg`, but it is fixture-backed only and does not change the recommendation to continue Stage 2 next.

This means the repository has moved beyond planning into local development scaffolding and has started the database persistence layer. It is still **not yet a live real estate scraper**, **not yet a fully runnable PostgreSQL/PostGIS application**, and **not yet a frontend MVP**.

The current repo can load and classify sources, run a generic parser pipeline test, export source/legal matrices, generate a source-link workbook/report, and guide Cursor/Codex/Claude agents through the next phases. It cannot yet continuously scrape real sites every 10 minutes or serve the map/listing/chat UI.

# What Works Now

Source registry with 44 market sources.

Source links, access mode, legal mode, risk mode, extraction method, and MVP phase.

Generated source-link workbook and detailed debug report.

Generated source/legal matrices.

Python package scaffold under `src/bgrealestate`.

Dataclass domain models for sources, listings, contacts, buildings, publishing, and compliance.

Generic HTML/JSON-LD parser for sample listing pages.

Canonical listing normalizer.

Basic dedupe scorer.

Basic nearby-building matcher.

Publishing eligibility skeleton for official/authorized/assisted modes.

Cursor/Codex/Claude agent rules, skills, and automation guidance.

SQL blueprint for source, crawl, property, media, map, user, CRM, and publishing tables.

Python 3.12 project pin via `.python-version` and Dockerfile.

Docker Compose scaffold for PostgreSQL/PostGIS, Redis, MinIO, Temporal, and Temporal UI.

Backend dependency metadata in `pyproject.toml`.

Frontend dependency metadata in `package.json` plus a runnable Next.js App Router shell (Tailwind, TanStack Query, home + MVP routes) that reads the Python dev API (`/health`, `/sources`) when `make run-api` is up.

Authenticated user routes for liked properties and property chats are present behind Bearer auth.

Chat service can call the backend-local Ollama adapter (`gemma4:26b` default) and falls back to a stub when the local provider is unavailable.

`/settings` and `/chat` now expose account, liked-property, and property-chat workflows rather than placeholders.

Development setup guide in `docs/development-setup.md`.

Lightweight development run targets for API, worker, scheduler, and frontend shell.

Local `make validate` command for JSON, Office package, and unit-test validation.

One-shot development worker and scheduler smoke checks inside `make validate`.

Alembic migration scaffold with an initial schema revision entrypoint.

`make migrate` now points to Alembic for environments with installed dependencies and a configured `DATABASE_URL`.

SQLAlchemy model foundation for the core source, crawl, listing, property, media, geo, user, CRM, and publishing areas.

Repository layer foundation for source registry, raw captures, source listings, snapshots, and canonical listings.

Offline `Homes.bg` fixture corpus under `tests/fixtures/homes_bg/`.

Fixture-backed `Homes.bg` detail parsing tests for normal, missing-field, blocked-page, and removed-listing cases.

Generic ingestion helper that persists raw capture, source listing, snapshot, and canonical listing records together.

Marketplace connector factory for all non-social registry sources (37 portals/classifieds/agencies/OTAs/registers): shared `HtmlPortalConnector`, legal-rule derivation, optional `sync-database` CLI to upsert `source_registry` planning fields, `source_legal_rule`, and `source_endpoint` rows.

Alembic revision `20260408_0002` plus `sql/schema.sql` updates for `primary_url`, `related_urls`, `languages`, and `listing_types` on `source_registry`.

Unit tests for current scaffold.

# What Does Not Work Yet

No real tier-1 live connector for `OLX.bg`, `alo.bg`, `imot.bg`, or other portals beyond the shared HTML scaffold (Homes.bg remains the only fixture-tuned parser).

PostgreSQL/PostGIS migration runtime still needs local execution proof for the newest user-property chat migration.

No Temporal workers or scheduler yet.

No Redis rate-limit state yet.

No S3/MinIO object storage adapter yet.

No media/photo download pipeline yet.

No production dedupe/entity graph persistence yet.

No geocoder/cadastre/building-footprint integration yet.

FastAPI development API exists; production API hardening and DB-backed runtime proof are still pending.

Next.js App Router UI shell exists at the repo root (`app/`, `npm run dev`); listings feed, map data, and admin are still partial, while account/chat now have first backend contracts.

The current `run-api`, `run-worker`, `run-scheduler`, and `run-frontend` targets are development placeholders, not production services (`run-frontend` now starts Next.js when Node/npm is available).

Stage 2 database work is partially implemented: SQLAlchemy model coverage and some repositories now exist, but tenant/account boundaries, broader repository coverage, and real migration execution against PostgreSQL are still pending.

Source registry persistence now stores `primary_url`, `related_urls`, `languages`, and `listing_types` when `sync-database` is run against PostgreSQL.

Docker is not available in the current local shell, so Compose services have not been started or validated here.

`Homes.bg` discovery is still a placeholder and there is no live crawl execution path validated against a running database.

`/listings`, `/properties/[id]`, `/map`, `/chat`, `/settings`, and `/admin` routes exist; canonical listing search and map layers remain partial, while `/chat` and `/settings` now use the first account/chat contracts.

CRM messaging has a local property-chat bridge, but no external messaging provider integration yet.

No real reverse publishing adapters yet.

No production deployment, monitoring, or security hardening yet.

# Completed Work

DONE - 1. Read and incorporated the local research material, including `deep-research-report.md`.

DONE - 2. Created the main MVP technical plan in `PLAN.md`.

DONE - 3. Created portable plan entrypoint `platform-mvp-plan.md`.

DONE - 4. Created cross-agent instructions in `AGENTS.md`.

DONE - 5. Added Cursor project rules under `.cursor/rules/`.

DONE - 6. Added Cursor MCP configuration in `.cursor/mcp.json`.

DONE - 7. Added Cursor Background Agent config in `.cursor/environment.json`.

DONE - 8. Added Cursor Bugbot review instructions in `.cursor/BUGBOT.md`.

DONE - 9. Created 12 repo-local agent skills under `agent-skills/`.

DONE - 10. Added Claude skill mirror guidance under `.claude/skills/`.

DONE - 11. Expanded `data/source_registry.json` to 44 sources.

DONE - 12. Added `primary_url` and `related_urls` to registry entries.

DONE - 13. Added `legal_mode` and `mvp_phase` to source registry entries.

DONE - 14. Added missing sources from the prior plans: `Flat Manager`, `Menada Bulgaria`, `Imoti.info`, `realestates.bg`, `Imoteka.bg`, and `Threads public profiles`.

DONE - 15. Generated `artifacts/source-matrix.md`.

DONE - 16. Generated `artifacts/legal-risk-matrix.md`.

DONE - 17. Generated source-link workbook `docs/exports/bulgaria-real-estate-source-links.xlsx`.

DONE - 18. Generated source-link CSV `docs/exports/bulgaria-real-estate-source-links.csv`.

DONE - 19. Generated detailed debug report `docs/exports/bulgaria-real-estate-source-report.md`.

DONE - 20. Generated Word-compatible debug report `docs/exports/bulgaria-real-estate-source-report.docx`.

DONE - 21. Added reproducible report generator `scripts/generate_source_report.py`.

DONE - 22. Added Mermaid architecture source `docs/diagrams/platform-architecture.mmd`.

DONE - 23. Added Makefile commands for tests, matrix export, report generation, and future lifecycle targets.

DONE - 24. Added `.env.example` with planned infrastructure variables.

DONE - 25. Expanded the SQL blueprint in `sql/schema.sql` for source/crawl/listing/property/media/geo/user/CRM/publishing tables.

DONE - 26. Extended Python source registry models to include planning fields and URLs.

DONE - 27. Updated matrix exporters to include URL and legal planning fields.

DONE - 28. Updated tests for registry planning fields and key sources.

DONE - 29. Verified JSON validity for source registry and Cursor configs.

DONE - 30. Verified generated `.xlsx` and `.docx` as valid Office ZIP packages.

DONE - 31. Verified current test suite with `make test`: 21 tests passing, with 1 optional DB smoke test skipped when `DATABASE_URL` is unset.

# Execution Plan To Final MVP

## Stage 1: Development Environment

DONE - 32. Pin local/project Python to 3.12+ through Docker, pyenv, or uv.

DONE - 33. Add full `docker-compose.yml` for PostgreSQL/PostGIS, Redis, MinIO, Temporal, and local app services.

DONE - 34. Replace placeholder Make targets with working `make run-api`, `make run-worker`, `make run-scheduler`, and `make run-frontend`.

DONE - 35. Add dependency management for backend packages: FastAPI, Pydantic v2, SQLAlchemy 2.0, Alembic, Temporal SDK, Redis, httpx, parser libraries, geo libraries.

DONE - 36. Add dependency management for frontend packages: Next.js, TypeScript, TanStack Query, MapLibre GL JS, deck.gl, chosen UI/CSS system.

DONE - 37. Add CI/local validation commands for lint, typecheck, unit tests, integration tests, and docs/report export.

## Stage 2: Database And Persistence

DONE - 38. Convert `sql/schema.sql` blueprint into Alembic migrations.

DONE - 38a. Start SQLAlchemy model coverage for source, crawl, listing, property, media, geo, users, CRM, and publishing areas.

DONE - 38b. Start repository layer implementation for source registry, raw captures, listings, snapshots, and canonical listings.

DONE - 38c. Add migration tests and an optional DB roundtrip smoke scaffold.

TODO - 39. Create SQLAlchemy models for source, crawl, listing, property, media, geo, users, CRM, and publishing tables.

TODO - 40. Implement repository layer for source registry, crawl jobs, raw captures, listings, properties, media, CRM, and publishing.

TODO - 41. Add tenant/account boundaries to all user, CRM, settings, and publishing tables.

TODO - 42. Add migration tests and repository tests.

TODO - 43. Add PostGIS geometry index checks and sample viewport query tests.

TODO - 44. Decide retention policy for raw HTML body vs object-storage-only payloads.

## Stage 3: Runtime And Compliance

TODO - 45. Implement runtime compliance evaluator for `legal_mode`, `risk_mode`, `access_mode`, and `publish_capable`.

TODO - 46. Block unsafe live scrape attempts before connector execution.

TODO - 47. Block unsafe publish attempts before payload creation.

TODO - 48. Add Temporal workflow skeletons for discovery, detail fetch, enrichment, media processing, CRM sync, publishing, and docs export.

TODO - 49. Add durable job IDs and idempotency keys.

TODO - 50. Add crawl cursors and retry attempts.

TODO - 51. Add Redis-backed per-source rate limits and locks.

TODO - 52. Add dead-letter/review queues for parser, connector, geocode, and publishing failures.

## Stage 4: Tier-1 Source Connectors

DONE - 53. Create fixture folder and expected-output format for connector tests.

DONE - 54. Capture or manually save offline fixtures for `Homes.bg` detail/removed/blocked cases.

TODO - 55. Implement `Homes.bg` discovery parser.

DONE - 56. Implement `Homes.bg` detail parser.

TODO - 57. Persist `Homes.bg` raw captures and canonical listing snapshots.

DONE - 58. Add `Homes.bg` parser regression tests with no live network dependency.

TODO - 59. Add OLX API connector only after credentials/config are available.

TODO - 60. Add `alo.bg` fixture parser and connector.

TODO - 61. Add `imot.bg` fixture parser and connector.

TODO - 62. Add `BulgarianProperties` fixture parser and connector.

TODO - 63. Add `Address.bg`, `SUPRIMMO`, `LUXIMMO`, `property.bg`, and `imoti.net` in separate gated slices.

TODO - 64. Require at least 3 tier-1 sources end-to-end before tier-2 expansion.

## Stage 5: Tier-2, Tier-3, And Social Overlays

TODO - 65. Add tier-2 connectors only after tier-1 parser success rate is stable.

TODO - 66. Add partnership/licensing-first handling for `Imoti.info`.

TODO - 67. Add headless/partner-review handling for `Imoteka.bg`, `Indomio.bg`, and `Realistimo`.

TODO - 68. Add STR/vendor integration stubs for `AirDNA`, `Airbtics`, `Flat Manager`, and `Menada Bulgaria`.

TODO - 69. Add official-service enrichment adapters for `KAIS Cadastre`, `Property Register`, and `BCPEA property auctions` only where permitted.

TODO - 70. Add Telegram public-channel ingestion as a lead overlay with NLP extraction.

TODO - 71. Keep Facebook, Instagram, Threads, Viber, and WhatsApp consent-gated or manual-assist until official/authorized access is confirmed.

## Stage 6: Media, Dedupe, And Entity Graph

TODO - 72. Implement S3/MinIO object storage adapter.

TODO - 73. Implement image URL retention without immediate binary download for low-priority sources.

TODO - 74. Implement media download queue for approved sources.

TODO - 75. Implement image hashing and perceptual duplicate detection.

TODO - 76. Implement property entity creation from canonical listings.

TODO - 77. Implement property offer records for sale, long-term rent, short-term rent, and auctions.

TODO - 78. Implement contact and organization normalization.

TODO - 79. Implement cross-source duplicate scoring with address, area, price, contacts, image hashes, project name, and coordinates.

TODO - 80. Add duplicate review queue and merge audit trail.

TODO - 81. Measure duplicate precision against a labeled Bulgarian sample.

## Stage 7: Geospatial And Building Matching

TODO - 82. Implement address normalization and geocoder abstraction.

TODO - 83. Add city/resort/neighborhood taxonomy for Sofia, Varna, Burgas, Sunny Beach/Nessebar, Bansko, Plovdiv, and national expansion.

TODO - 84. Import or connect permitted building footprints.

TODO - 85. Implement PostGIS building match scoring.

TODO - 86. Persist building match confidence and review status.

TODO - 87. Add 2D fallback when geometry confidence is weak.

TODO - 88. Add map viewport queries and building summary queries.

## Stage 8: Backend APIs

TODO - 89. Add FastAPI application skeleton.

TODO - 90. Add `/sources`, `/crawl-jobs`, and `/parser-failures` APIs.

TODO - 91. Add `/listings`, `/listings/{id}`, `/properties/{id}`, `/properties/{id}/history`, and `/properties/{id}/media` APIs.

TODO - 92. Add `/map/viewport`, `/map/buildings/{id}`, and optional MVT tile APIs.

TODO - 93. Add `/crm/threads`, `/crm/threads/{id}/messages`, reminders, templates, and assignment APIs.

TODO - 94. Add `/me`, `/settings/team`, `/settings/api-keys`, and `/settings/channel-accounts` APIs.

TODO - 95. Add `/publishing/capabilities`, `/publishing/profiles`, `/publishing/jobs`, and `/publishing/channel-mappings` APIs.

TODO - 96. Add auth/RBAC middleware and audit logging.

## Stage 9: Frontend MVP

DONE - 97. Create Next.js frontend app (App Router at repo root next to `package.json`; static `web/index.html` remains a fallback via `make run-frontend-static`).

[~] 98. Implement shared typed API client (server fetch helpers, `/api/backend/*` proxy, TanStack Query for live health pill; expand when FastAPI is live).

TODO - 99. Implement `/listings` infinite scrolling page with filters, sorting, source badges, and create-lead action.

TODO - 100. Implement `/properties/[id]` detail page with gallery, source links, facts, price history, map mini-panel, and lead action.

TODO - 101. Implement `/map` with MapLibre GL JS, deck.gl, 2D/3D toggle, clusters, pins, building drawer, and confidence badges.

TODO - 102. Implement `/chat` CRM inbox with thread list, conversation pane, linked properties, assignment, reminders, templates, and audit timeline.

TODO - 103. Implement `/settings` for profile, team, API keys, connected channels, crawler settings, and publishing settings.

TODO - 104. Implement `/admin` source health, parser failure, dedupe review, geocode review, compliance review, publish queue, and sync status pages.

TODO - 105. Add responsive mobile navigation for Map, Listings, Chat, and Profile.

## Stage 10: Reverse Publishing

TODO - 106. Implement channel capability matrix.

TODO - 107. Implement distribution profile review and approval.

TODO - 108. Implement publish eligibility engine backed by compliance flags.

TODO - 109. Implement dry-run publishing adapters.

TODO - 110. Implement Booking.com official connectivity interface only after credentials/partner status.

TODO - 111. Implement Airbnb authorized software-connected route only after credentials/partner status.

TODO - 112. Implement Bulgarian portal feed/upload capability matrix.

TODO - 113. Implement assisted-manual workflow for browser-only destinations.

TODO - 114. Implement external listing ID reconciliation and sync state.

## Stage 11: QA, Monitoring, And Launch

TODO - 115. Add full integration tests for crawl-to-canonical-listing flow.

TODO - 116. Add fixture tests for every active connector.

TODO - 117. Add frontend Playwright tests for all MVP pages.

TODO - 118. Add observability with structured logs, metrics, Sentry, and dashboard placeholders.

TODO - 119. Add performance tests for search and map viewport APIs.

TODO - 120. Add privacy/security review for contacts, messages, API keys, raw captures, and audit logs.

TODO - 121. Run pilot ingestion on a small approved source set.

TODO - 122. Promote only stable tier-1 sources from hourly to 10-minute cadence.

TODO - 123. Complete operator readiness checklist.

TODO - 124. Complete public MVP launch checklist.

TODO - 125. Generate final Markdown, DOCX, PDF, XLSX, and execution report artifacts.

# Immediate Next Recommended Step

The next implementation slice should be:

1. Treat Stage 1 as complete and continue from the current Stage 2 baseline.

2. Run Alembic against a real PostgreSQL/PostGIS instance with `DATABASE_URL` configured.

3. Add repository-focused tests for the repositories already present.

4. Add tenant/account boundaries to user, CRM, settings, and publishing tables.

5. After those checks, complete `Homes.bg` discovery and full persistence wiring.

# Progress Log

2026-04-07: Completed Stage 0 foundation and generated source-link/debug report artifacts.

2026-04-07: Started Stage 1 development environment setup. Added `.python-version`, `Dockerfile`, `docker-compose.yml`, backend dependencies in `pyproject.toml`, frontend dependencies in `package.json`, and `docs/development-setup.md`. Local validation targets exist, but full CI/integration validation is still pending.

2026-04-07: Completed Stage 1 local scaffolding. Added lightweight dev entrypoints for API, worker, scheduler, and frontend shell, plus `make validate`. Stage 2 database migrations/repositories are now the next implementation focus.

2026-04-07: Validated Stage 1 locally. `make validate` now checks JSON configs, Office package integrity, one-shot worker/scheduler startup, and the current unit test suite.

2026-04-07: Started Stage 2 database persistence. Added Alembic scaffold, initial schema revision that applies `sql/schema.sql`, migration docs, `make migrate`, and migration scaffold tests.

2026-04-07: Added the first SQLAlchemy model foundation for core MVP areas. Item 39 remains open until all schema tables and repository tests are covered.

2026-04-07: Added initial repository foundations plus a fixture-backed `Homes.bg` parser slice and offline fixtures. This is useful progress, but Stage 2 persistence verification still remains the main next step.

2026-04-08: Reconciled the Cursor-updated roadmap with the actual repository state. Confirmed 21 tests passing with 1 optional DB smoke test skipped, identified source-registry persistence gaps in the DB layer, and kept Stage 2 as the main execution priority before broader connector expansion.